## Slide 1: Deploying SalonBooking to AWS
A plan: where each part of the app will live, and what to fix first
Notes: Today I'll explain how I plan to put my SalonBooking app on AWS. AWS is Amazon's cloud. It means we rent computers and ready-made services from Amazon instead of running them ourselves. This is a plan. I have not deployed it yet. I'll cover three things: what the app looks like today, where each part will live in AWS, and what I need to fix in the code first.

## Slide 2: The app today: six small parts
I
Identity
Sign up and login
S
Salon
Salons, services and photos
B
Booking
Bookings and free time slots
N
Notification
Sends an email after a booking
G
Gateway
The front door for every request
W
Website
What the user sees in the browser
On my laptop, a tool called Aspire starts and connects all of this. In AWS, each piece needs a real service.
Notes: The app is made of small parts. Each part does one job. Identity handles sign up and login. Salon handles the salons, their services and their photos. Booking handles the bookings and the free time slots. Notification sends an email when a booking is made. The Gateway is the front door: every request comes in through it, and it passes the request to the right part. The website is what the user sees in the browser. Today all of this runs on my laptop. A tool called Aspire starts everything for me: the database, the cache, the file storage and the message queue. Aspire also tells each part how to find the others. Aspire does this only on my laptop. In AWS, I have to choose a real service for each of these things.

## Slide 3: Where each part will live in AWS
On my laptop | In AWS | In simple words
The five app parts | ECR + ECS Fargate | Stores and runs our containers, no servers
Postgres database | RDS | A database that Amazon runs and backs up
Redis cache | ElastiCache | A fast memory store, run by Amazon
Salon photos | S3 | File storage
Message queue | SQS | A post box between Booking and Notification
Website | S3 + CloudFront | Serves the website to users quickly
Passwords and keys | Secrets Manager | A safe, so secrets stay out of the code
Notes: First, one idea: a container. A container is a box that holds a program and everything it needs to run. If it runs on my laptop, it runs the same way in the cloud. Each of my five parts becomes one container. ECR is a storage place for containers. I upload my five containers there. ECS Fargate runs the containers. I tell it which container to run and how many copies I want. Amazon looks after the machines, so I have no servers to manage. RDS is a database that Amazon runs for us. It takes care of backups and updates. My app uses Postgres, and RDS supports Postgres, so the data works the same way. ElastiCache is the same idea for Redis. Redis is a fast memory store that my Booking part uses to answer quickly. S3 is file storage. The salon photos go there. SQS is a message queue. Think of it as a post box. Booking drops a message in it and moves on. Notification picks the message up later and sends the email. CloudFront serves the website to users quickly. The website files themselves sit in S3. Secrets Manager is a safe for passwords and keys, so they are never written in the code.

## Slide 4: One door in: only the Gateway is reachable
Private network (VPC)
App parts
Data and messages
Identity
login
Salon
salons, photos
Booking
bookings
Notification
emails
Database
RDS
Cache
ElastiCache
Photos
S3
Queue
SQS
Users
on the internet
Website
CloudFront + S3
Load balancer
the one door
Gateway
front door
Nothing inside the private network can be reached from the internet directly.
Notes: Next, safety. All of this sits inside a private network called a VPC. Think of it as a building with one door. The door is the load balancer. It takes requests from the internet and passes them only to the Gateway. The other four parts, the database and the cache are inside the building. Nobody on the internet can reach them directly. The website is separate. Users load it from CloudFront, and the website then talks to the app through the same one door.

## Slide 5: Six steps to deploy
1
Pack
Put each part in a container and upload it to ECR
2
Network
Create the private network
3
Data
Create the database and the cache inside that network
4
Secrets
Put all passwords and keys in Secrets Manager
5
Run
Start the containers on Fargate; connect only the Gateway to the load balancer
6
Website
Build the website and upload it to S3, with CloudFront in front
First time by hand, to learn each step. After that, a pipeline deploys every code push.
Notes: There are six steps. One: pack each part into a container and upload it to ECR. Two: create the private network. Three: create the database and the cache inside that network. Four: put all passwords and keys into Secrets Manager. Five: start the five containers on Fargate and connect only the Gateway to the load balancer. Six: build the website and upload it to S3, with CloudFront in front. The first time, I will do these steps by hand so I understand each one. After that, I will set up a pipeline. A pipeline means that when I push new code, it is built and deployed without manual steps.

## Slide 6: Six things to fix before deploying
Today
What changes
Storage and queue use Azure test tools
Change the code to use S3 and SQS
Gateway accepts only the laptop website
Accept the real website address
Parts use laptop-only addresses
Read the addresses from settings
Some internal routes have no login check
Keep those parts in the private network
Each part updates its tables at start-up
Fine for one copy; a separate step later
Admin password is written in a code file
Move it to Secrets Manager
Notes: The app is not ready to deploy as it is. I found six things. One: file storage and the message queue use Microsoft Azure tools today, and only practice versions that run on my laptop. I need to change the code to use S3 and SQS. Two: the Gateway only accepts the website when it runs on my laptop. It must accept the real website address. Three: the parts find each other using addresses that only work on my laptop. These must come from settings. Four: Identity and Salon have a few internal routes with no login check. That is safe only if they stay inside the private network, which is why only the Gateway is public. Five: each part updates its own database tables when it starts. With one copy that is fine. With many copies they can clash, so later this becomes a separate step. Six: the admin password is written in a code file today. It must move to Secrets Manager.

## Slide 7: In short, and what I do next
The plan
Each part runs as a container on Fargate
Amazon runs the database, cache, storage and queue
Only the Gateway is open to the internet
Next steps
1
Run one part in a container, without Aspire
2
Change the code to use S3 and SQS
3
Set up AWS and deploy
Notes: To sum up: each part runs as a container on Fargate, Amazon runs the database, cache, storage and queue for us, and only the Gateway is open to the internet. My first step is small. I will pack one part into a container and run it without Aspire, to check that it works. Then I will make the S3 and SQS changes, and then set up AWS. I'm happy to take questions. LIKELY QUESTIONS Why Fargate and not Kubernetes? Kubernetes is powerful but has much more to learn and manage. Five small parts do not need it. The same containers can move to Kubernetes later. Why not keep using Azure for storage and the queue? It would work, but then we use two clouds, with two bills and two things to manage. Why one database server and not three? Cost. Each part still has its own separate database on that server, and they can be split later. What about the scheduled job? It is still pending. In AWS, a service called EventBridge can start a job on a timer. How much will it cost? I have not worked that out yet.